**Meeting:** Daily Scrum 6  
**Time:** 07.11.2013 12:45 – 13:50  
**Place:** HAAGA-HELIA room 4014

**Attendees:** Alex Shkunov Dev team (12:45 – 13:50)  
Daniel Freitas Dev team ABSENT  
Antti Marsio Dev team (12:45 – 13:50)  
Topi Asikainen Dev team (12:45 – 13:50)  
Ksenia Aksenova Dev team ABSENT

**Purpose for the meeting:**   
The Daily Scrums are held in the morning as they help set the context for the starting day's work.   
The impediment backlog is maintained by the Scrum Master.  
Time box for the meeting is max 15 minute, roughly max 2 minutes per member.

1. **Purpose for the meeting (1 minute)**

A development Team Member or Scrum Master explains shortly the purpose for the meeting.

1. **Sprint burn down chart (1 minute)**

A development Team Member or Scrum Master informed about the Sprint burn down chart.

1. **Development team**

What have done since yesterday: Category page, Sketch for front page

Completed tasks: Category page functionality, About page

What will do today: Finalizing the sprint tasks. Front page

New tasks to do: XML documentation

Possible impediments: One team member got sick, thus he is not present.

1. **Ending the meeting**

The meeting ended at 13:50