**Meeting:** Sprint 1 Review Meeting  
**Time:** 11.11.2013 15:05 – 15:30  
**Place:** HAAGA-HELIA room 4014

**Attendees:** Alex Shkunov Scrum Master (15:05 – 15:30)  
Markku Kuitunen Product Owner (15:05 – 15:30)  
Antti Marsio Dev Team (15:05 – 15:30)  
Daniel Freitas Dev Team (15:05 – 15:30)  
Topi Asikainen Dev Team (15:05 – 15:30)  
Ksenia Aksenova Dev Team (15:05 – 15:30)

**Purpose for the meeting:**Show “done” to the product owner.  
Rearrange release/product backlog.   
Time box for the meeting is max. 4 hours.

1. **Purpose for the meeting (max 5 minutes)**

Scrum Master explains shortly the purpose for the meeting.

1. **Presenting the goal for the sprint**

Team member Alex presents the goal of the Sprint and Product Backlog items for the Sprint.

1. **Demonstration of done for Product Backlog Item 15, 3, 14, 16, 5**

Team demonstrates item id 15 (Common style for application)

Team demonstrates item id 3 (Update question Categories)

Team demonstrates item id 15 (Front page)

Team demonstrates item id 15 (Coomon style for application)

Team demonstrates item id 15 (Coomon style for application)

1. **Product owner decisions for Product Backlog Item 15, 3, 14, 16, 5**

Backlog Item **15, 3, 14, 16** was accepted.

Item 5 was Not accepted.  
Missing functionality was recorded: Delete questions  
New Backlog Item was created:

Move Haaga-Helia Info to About page,

Text area for category description,

Icons for edit, delete, details.

1. **Backlog reorganization**

Product Owner will update Product Backlog according to previous decisions.